**BCD Carpentry Project**

**Progress Report 3**



**BCD Carpentry Project Team**

**01/06/2017**

# Project Information

|  |  |  |
| --- | --- | --- |
| **Project Number** | BCD1-0117 | |
| **Project Name** | BCD Carpentry Project | |
| **Project Team Members** | **Student Name** | **Student ID** |
| Tao Sun | 21602704 |
| Damian Tait | 20603101 |
| Konark Bhurke | 21602585 |

# Project Progress to Date

# Iteration 1 (Project Plan and Proposal)

Finished before Progress Report 1 and the project proposal has been submitted including the project plan.

# Iteration 2 (Requirements)

Finished before Progress Report 1 and the requirement documents have been formed.

# Iteration 3 (Database Design and Building)

This stage was completed on 21/04/2017 before Progress Report 2. The ERD model diagrams were produced and the database was established.

# Iteration 4 (Application development)

* + - The system design and application development were finished.
    - The unit test, integration test and UAT test were finished.

# Iterations 5 (Development)

* + - The trainings of team members and client have been conducted.
    - The system has been deployed in production environment.

# Work to Do

* + - Finish the system documentation before 05/06/2017
    - Prepare for the project assessment on 09/06/2017
    - Prepare for the project presentation on 12/06/2017
    - Make the Poster and submit before 16/06/2017
    - Prepare for the project showcase on 28/06/2017

# Project Issues and Solutions

The time assigned to the application development was limited, we had to work overtime to finish it.

At the end of the project, the client put some new requirements forward. We achieved some of them before the Project Ending Date and wrote the others in the handover document.