**BCD Carpentry Project**

**Progress Report 3**



**BCD Carpentry Project Team**

**01/06/2017**

# Project Information

|  |  |  |
| --- | --- | --- |
| **Project Number** | BCD1-0117 | |
| **Project Name** | BCD Carpentry Project | |
| **Project Team Members** | **Student Name** | **Student ID** |
| Tao Sun | 21602704 |
| Damian Tait | 20603101 |
| Konark Bhurke | 21602585 |

# Project Progress to Date

# Iteration 1 (Project Plan and Proposal)

Iteration 1 was finished before Progress Report 1 and the project proposal including the project plan has been submitted.

# Iteration 2 (Requirements)

Iteration 2 was finished before Progress Report 1 and the requirement documents have been formed.

# Iteration 3 (Database Design and Building)

This stage was completed on 21/04/2017 before Progress Report 2. The ERD model diagrams were produced and the database was established.

# Iteration 4 (Application development)

* + - The system design and application development were finished.
    - The unit test, integration test and UAT test were finished.

# Iterations 5 (Development)

* + - The trainings of team members and the client have been conducted.
    - The system has been deployed in the production environment.

# Work to Do

* + - Finish the system documentation before 05/06/2017
    - Prepare for the project assessment on 09/06/2017
    - Prepare for the project presentation on 12/06/2017
    - Make the Poster and submit it before 16/06/2017
    - Prepare for the project showcase on 28/06/2017

# Project Issues and Solutions

The time assigned to the application development was limited; therefore, we had to work overtime to finish it on schedule.